TEST SUMMARY REPORT
Project Name: Temu Mobile App QA
Test Phase: System Testing

Report Date: 5 June 2025
Prepared By: Esther Chidimma Onyekwere

1. Test Objective

To validate the core functionalities, user workflows, and system behavior of the live Temu mobile application, ensuring continued secure access, accurate processing, and a seamless shopping experience across key features such as Sign Up, Login, Forgot Password, Cart Management, and Payment.

2. Scope of Testing

In-Scope:

- User account creation (Sign Up via email and phone)

- User login and alternative sign-in methods (OTP via SMS/Email)

- Password recovery process (Forgot Password)

- Cart management (adding, updating, removing items)

- Payment flow using available methods

Out-of-Scope:

- Order fulfillment and delivery tracking

- Admin panel and backend operations

- System-level notifications and third-party integrations

### 3. Test Environment

- OS: Android (v11, v13), iOS (v15, v16)

- Devices: Android smartphones, iPhones

- Browsers: Not applicable – mobile app only

- Network: Wi-Fi, 3G, 4G, 5G

- Email Service: Gmail test accounts

- Test Tools: Google Sheets, screen capture tools

### 4. Test Execution Summary

| Metric | Value |
| --- | --- |
| Total Test Cases | 70 |
| Test Cases Passed | 67 |
| Test Cases Failed | 3 |
| Test Cases Blocked | 0 |
| Test Cases Not Run | 0 |
| Test Coverage | 100% |

### 5. Defect Summary

| Severity | Open | Closed | Deferred | Total |
| --- | --- | --- | --- | --- |
| Critical | 0 | 0 | 0 | 0 |
| Major | 1 | 0 | 0 | 1 |
| Minor | 2 | 0 | 0 | 2 |
| Total | 3 | 0 | 0 | 3 |

No critical defects were identified during this testing phase.

### 6. Exit Criteria Status

| Exit Criteria | Status |
| --- | --- |
| All planned test cases are executed | Met |
| No open critical defects | Met |
| Test cases executed with a high pass rate (95%+) | Met |
| Regression suite passed | Met |

### 7. Risks &Issues

- No environment downtime was encountered during the test cycle.

- Slight execution delay occurred on Day 1due to:

- Team alignment and initial coordination.

- Gaining full understanding of the Temu app's core workflows.

- One medium-severity bug related to CVV validation is still pending developer feedback.

- No formal performance testing was conducted, as it was out of scope for this test cycle.

### 8. Recommendation

Continue monitoring production performance and critical functionalities. Address the logged medium-severity defects in upcoming releases to improve stability and user experience.

### 9. Reviewers

QA Lead: Testars Quarter

Product Manager: Testars Quarter

Dev Manager: Testars Quarter